## Slide 1
MINA PROJECT · PROGRESS UPDATE
Building a DNA, RNA, and Protein Fusion Pipeline
DNA, RNA, and protein are read today by separate foundation models. This project tests whether fusing them captures real biological signal those models miss on their own, using a rigorous pipeline rather than picking an architecture and hoping it works.
DNA
encoder
RNA
encoder
PROTEIN
encoder
Julian McKinley | MSDA AI Track, UCF | Meeting with Mina Basirat, September 23, 2026
Notes: Living things run on three connected layers: DNA, RNA, and protein. The models that read each layer are trained separately today. This project tests whether fusing them captures real biological signal none of them see alone, using a rigorous pipeline rather than guessing at an architecture.

## Slide 2
PIPELINE ARCHITECTURE
Four Stage Pipeline
1
CURRENT
Representation Analysis
Check what the frozen encoders already know and how related they are.
2
Define Alignment
Decide what a meaningful alignment target looks like, from Stage 1's findings.
3
Fusion
Build the architecture that combines the three modalities.
4
Benchmarking
Test whether fusion beats the best single modality model.
Status: Stage 1 substantially complete. RNA and protein encoders embedded, validated, and analyzed across probing, CKA (final layer and full layer-wise breakdown), CCA, cross-modal retrieval, and UMAP.
Notes: The pipeline moves through four stages in order. Stage 1, representation analysis, is where I am now. Each stage's output feeds directly into the next stage's design decisions, so fusion architecture should not be picked before Stage 1 has something to say about it.

## Slide 3
STAGE 1 RESULTS
What the Frozen Encoders Already Know, and How Related They Are
What We Found
981 of 1,000 sequences passed validation; a synonymous-recoding control confirms the pipeline is correct.
Linear probing: RNA R² = 0.059, protein R² = 0.113 for stability, both above a 0.007 length baseline.
GC content probe: RNA R² = 0.986, protein R² = 0.681, confirming real biology in both encoders.
Synergy check: RNA+protein concatenation shows no gain over protein alone (0.115 vs. 0.113).
Cross-Modal Alignment
1
Final-layer CKA: 0.128. Layer-wise peak: 0.400, but at near-embedding layers, likely compositional.
2
Mutual k-NN: 0.070 vs. 0.010 chance, agreeing with CKA on modest alignment.
3
CCA: correlations up to 0.955 on held-out data, a strong shared subspace.
4
Retrieval on that subspace: 36.6% top-1 recall vs. 0.3% chance.
What This Means
The two embedding spaces mostly disagree as wholes, but share one strong, specific, learnable subspace, most likely reflecting genetic-code-linked composition rather than deep functional overlap.
That shared subspace is real evidence that a trained fusion mechanism, not naive concatenation, is worth building.
This already exceeds the original minimum bar for Wednesday: one probe, one CKA score, one UMAP plot.
Notes: Where I am: Stage 1, still in literature review and tool definition, no experiments run. The plan this week is to get a small pilot run of the Stage 1 tools actually producing numbers before Wednesday. Open questions are listed for discussion.

## Slide 4
STATUS AND NEXT STEPS
Remaining Work and Open Questions for Wednesday
Remaining Stage 1 Work
Attention visualization plus PWM/JASPAR motif matching (Track C); extraction designed, not yet run.
The alignment-performance slope diagnostic (ICML 2025), computable from existing probe results.
Codon usage bias and secondary structure probes, alongside the GC content probe already run.
Full reviews complete for all six core papers, including the alignment theory paper.
Open Questions for Wednesday
1
Does mRNA stability become the confirmed Stage 4 benchmark, given DNA-optional scoping?
2
Should the alignment-performance slope be a formal Stage 1 deliverable before Stage 2?
3
Should Stage 2 use asymmetric, per-pair alignment decisions across modality pairs?
4
Who else is joining this meeting?
Key Takeaway
Stage 1 has moved from literature review to a substantially complete, honestly interpreted set of results.
Track C (biological validation) and the alignment-performance slope diagnostic are the concrete next steps.
Full findings and reasoning are written up in the consolidated project notes document.